Vector - Step-by-Step Roadmap

Plan from build-complete to submission. v0.5.7.

0. Status snapshot

The system is already built and working, so this roadmap separates what is done from what remains. Remaining work is evidence and polish, not features.

Already built

• Rule engine: 78 AWS resources, 30 controls, 9 risky patterns, negation and paraphrase handling.

• Risk, confidence and coverage scoring; relevance tiers; context awareness; Terraform hints.

• One-tap harden to risk 0 and coverage 100 percent.

• Scope guard for non-infrastructure input and a non-AWS warning.

• Browser extension with popup, in-page button and options page; submitted to the Edge store.

• CLI with analyze, improved, verify and hook.

• React Native Expo app for iOS and Android, and a Capacitor Android app, both building.

• Public web demo on GitHub Pages.

• Optional AI deep scan with on-device and hosted tiers across three providers.

• 63 unit tests, a 112-prompt evaluation harness, and the documentation set.

Phase 1 - Freeze and measure, weeks 1 to 2

Week 1 - frozen evaluation set

• Expand labelled prompts past 150, including adversarial paraphrase.

• Freeze the patterns: stop editing taxonomy.js and tag the commit.

• Write a genuinely unseen set after the freeze and never use it for tuning.

• Run the harness on every set and save the output to docs/eval-results.txt.

Why first: the current F1 of 1.000 is optimistic because all 112 prompts were seen during development. This week produces an honest number.

Week 2 - the two studies that prove the claim

• LLM downstream study: generate Terraform from raw versus hardened prompts and score both.

• Inter-annotator agreement: a teammate labels 30 prompts independently and we compute Cohen's kappa.

• Post-generation check on real generated code using the verify command.

Phase 2 - Harden the deliverable, weeks 3 to 4

Week 3 - mobile and store

• Run the Expo app on a real iPhone through Expo Go and on a real Android device; capture screenshots.

• Fix any UI issues found on device.

• Capture store screenshots at 640 by 480 or 1280 by 800.

• Upload the latest extension zip to the Edge store and paste the certification notes.

Week 4 - quality and gaps

• Fix detection gaps found by the frozen set and re-run the evaluation.

• Add unit tests for any new rule.

• Verify CI passes from a clean clone.

• Update all four documents with the final numbers.

Phase 3 - Report and demo, weeks 5 to 6

Week 5 - documents and demo script

• Finalise the four documents: market analysis, architecture, roadmap and course plan mapping.

• Write a five-minute demo script: prompt, findings, harden, copy, verify.

• Rehearse end to end.

• Prepare the viva answer set.

Week 6 - buffer and submission

• Polish the README and the manual.

• Final commit and tag v1.0.

• Rehearse the demo twice.

• Submit.

Ready-made viva answers

• Where is the NLP: normalisation and negation-aware matching, a paraphrase lexicon, intent extraction, synonym mapping and a TF-IDF information-retrieval pass. Classical rule-based NLP, chosen for determinism and auditability.

• What is novel: not the techniques, but the intervention point. Every comparable tool evaluates an artefact; Vector evaluates intent, adds a coverage metric, and closes the loop with an interactive harden-to-zero prompt.

• Would an LLM just do this: the LLM is an optional second opinion, deliberately not the core, because the core must be deterministic, offline and auditable, and because the literature shows prompt engineering alone is insufficient.

• Is it accurate: on the tuning sets F1 is 1.000, but those prompts were used during development. The frozen held-out number is reported alongside.

• What are the limits: AWS only; rule-based recall has a ceiling on arbitrary paraphrase; it diagnoses prompts, not deployed posture.

Risk register

• Evaluation seen as overfit - high likelihood, high impact - mitigated by a frozen held-out set and kappa.

• No Mac for iOS - medium - mitigated by Expo Go and EAS cloud builds.

• Store review delay - medium - mitigated by load-unpacked for the demo.

• Scope creep - medium - secondary features are explicitly deferrable.

• CORS blocks deep scan on the web demo - certain - the demo uses the rule engine only.

Deliverables checklist

• Four documents finalised and committed.

• Frozen evaluation results recorded.

• LLM downstream study run.

• Inter-annotator kappa recorded.

• Expo app verified on iOS and Android.

• Store screenshots captured and the Edge listing live at the latest version.

• Demo rehearsed and the repository tagged v1.0.